**Weekly Report**

**28/10/2024 – 03/11/2024**

Group ID: **Group 5**

Project Name: **PotPal**

Prepared by: **Lê Thanh Minh Trí**

Team members:

22127422 - **Lê Thanh Minh Trí** *Project Manager - Technical Leader*  
22127234 - **Cao Hoàng Lộc** *Tester - Business Analyst - Backend Developer*

22127257 - **Phạm Minh Mẫn** *UI/UX Engineer - Front End Developer*

22127418 - **Nguyễn Khánh Toàn** *UI/UX Designer - Frontend Developer*

22127450 - **Phạm Anh Văn** *Database Designer - Backend Developer*

# Achievements since last week:

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Decide on and study suitable framework(s) | 29/10/2024 | All members | 100% |
| 2 | Website UI early sketches/designs | 01/11/2024 | Toàn | 100% |
| 3 | Initial System Design -> Use Case Diagram | 03/11/2024 | Trí | 100% |
| 4 | Revise Software Development Plan Document | 03/11/2024 | Toàn | 75% |
| 5 | Revise Vision Document | 03/11/2024 | Văn | 75% |

# Issues and impacts:

* This project will use NodeJS for backend and React for frontend.
* Made a rough sketch of the website layout (customer side). The layout will be based on existing and popular sites ensuring user familiarity and expectations.
* Initial system design will be expressed through the use case diagram.
* Completed a use case diagram.
* Contacted Project Advisor for errors and mistakes within the previous PAs.
* Identified said mistakes in the Software Development Plan and the Vision Document.

# Next week's goals:

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Complete Use Case Document | 10/10/2024 | Mẫn |
| 2 | Update Software Development Plan Document | 10/10/2024 | Toàn |
| 3 | Update Vision Document | 10/10/2024 | Trí |
| 4 | Design website logo and layout | 10/10/2024 | Văn |
| 5 | Update Sprint 2 backlogs | 10/10/2024 | Lộc |