**Weekly Report**

**11/11/2024 – 17/11/2024**

*Group ID:* **Group 5**

*Project Name:* **PotPal**

*Prepared by:* **Lê Thanh Minh Trí**

# Team members

| **ID** | **Name** | **Role** | **Development Role** |
| --- | --- | --- | --- |
| 22127422 | Lê Thanh Minh Trí | Project Manager | Technical Leader |
| 22127234 | Cao Hoàng Lộc | Tester, Business Analyst | Backend Developer |
| 22127257 | Phạm Minh Mẫn | UI/UX Engineer | Frontend Developer |
| 22127418 | Nguyễn Khánh Toàn | UI/UX Designer | Frontend Developer |
| 22127450 | Phạm Anh Văn | Database Designer | Backend Developer |

# Achievements since last week

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Setup coding environment | 16/11/2024 | Văn | 100% |
| 2 | Design admin website UI | 16/11/2024 | Toàn | 50% |
| 3 | Design customer website mechanism | 16/11/2024 | Mẫn | 100% |
| 4 | Draw UML model | 16/11/2024 | Lộc | 33% |
| 5 | Prepare Software Architecture Document | 16/11/2024 | Trí | 100% |

# Issues and impacts

* Completed setting up coding environment.
* NodeJS with VueJS (Switch ReactJS to VueJS) and MySQL.
* Have a rough sketch of the website UI for admins.
* Studied REST API and designed website mechanics accordingly.
* Finished updating Introduction and Architectural Goals of Software Architecture Document.
* Identified UML model structures.

# Meeting problems & discussions

* Discuss UML model structures.
* Describe the project architecture.
* Revise on website’s admin UI.
* Further discussion on UML diagram structure.
* Distribute next week’s works according to UML components.
* Discuss, give ideas and opinions about database design.

# Next week's goals

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | ½ UML Model Component | 23/11/2024 | Lộc |
| 2 | ½ UML Model Component | 23/11/2024 | Trí |
| 3 | UML Controller Component | 23/11/2024 | Văn |
| 4 | UML View Component | 23/11/2024 | Toàn |
| 5 | Database ER Diagram | 23/11/2024 | Lộc |
| 6 | UML Logical View | 23/11/2024 | Mẫn |
| 7 | Revise Use-Case Document | 23/11/2024 | Trí |