**Weekly Report**

**18/11/2024 – 24/11/2024**

*Group ID:* **Group 5**

*Project Name:* **PotPal**

*Prepared by:* **Lê Thanh Minh Trí**

# Team members

| **ID** | **Name** | **Role** | **Development Role** |
| --- | --- | --- | --- |
| 22127422 | Lê Thanh Minh Trí | Project Manager | Technical Leader |
| 22127234 | Cao Hoàng Lộc | Tester, Business Analyst | Backend Developer |
| 22127257 | Phạm Minh Mẫn | UI/UX Engineer | Frontend Developer |
| 22127418 | Nguyễn Khánh Toàn | UI/UX Designer | Frontend Developer |
| 22127450 | Phạm Anh Văn | Database Designer | Backend Developer |

# Achievements since last week

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | ½ UML Model Component | 23/11/2024 | Lộc | 100% |
| 2 | ½ UML Model Component | 23/11/2024 | Trí | 100% |
| 3 | UML Controller Component | 23/11/2024 | Văn | 100% |
| 4 | UML View Component | 23/11/2024 | Toàn | 100% |
| 5 | Database ER Diagram | 23/11/2024 | Lộc | 100% |
| 6 | UML Logical View | 23/11/2024 | Mẫn | 100% |
| 7 | Revise Use-Case Document | 23/11/2024 | Trí | 100% |

# Issues and impacts

* Completed UML Model Component diagram and description.
* Completed UML Controller Component diagram and description.
* Completed UML View Component diagram and description.
* Completed Database ER diagram.
* Completed Logical View UML diagram.
* First version of the Software Architecture Document.
* Revised and updated the Use-Case Specification Document according to TA suggestions.

# Meeting problems & discussions

* Further discussion of the project architecture.
* Work on the Database ER diagram.
* Discuss on implementation of the Customer website.
* Start coding the login, signup website.

# Next week's goals

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Code for Login, Signup | 30/11/2024 | Toàn |
| 2 | Code for Product, User and Cart database | 30/11/2024 | Văn |
| 3 | Code for the Customer home page | 30/11/2024 | Mẫn |
| 4 | Code for Order, Discount and Category database | 23/11/2024 | Lộc |
| 5 | Prepare Deployment and Implementation View of Software Architecture Document | 30/11/2024 | Trí |