**Weekly Report**

**25/11/2024 – 01/12/2024**

*Group ID:* **Group 5**

*Project Name:* **PotPal**

*Prepared by:* **Lê Thanh Minh Trí**

# Team members

| **ID** | **Name** | **Role** | **Development Role** |
| --- | --- | --- | --- |
| 22127422 | Lê Thanh Minh Trí | Project Manager | Technical Leader |
| 22127234 | Cao Hoàng Lộc | Tester, Business Analyst | Backend Developer |
| 22127257 | Phạm Minh Mẫn | UI/UX Engineer | Frontend Developer |
| 22127418 | Nguyễn Khánh Toàn | UI/UX Designer | Frontend Developer |
| 22127450 | Phạm Anh Văn | Database Designer | Backend Developer |

# Achievements since last week

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Prepare Deployment and Implementation View of Software Architecture Document | 30/11/2024 | Trí | 100% |
| 2 | Code for Customer home page prototype | 30/11/2024 | Mẫn | 100% |
| 3 | Code for Product detailing page prototype | 30/11/2024 | Mẫn | 100% |
| 4 | Code for Login, Signup prototype | 30/11/2024 | Toàn | 95% |
| 5 | Code for Middleware/Config | 30/11/2024 | Văn | 100% |
| 6 | Code for Product and Category model backend | 30/11/2024 | Lộc | 100% |

# Issues and impacts

* Structured Deployment Model
* Wrapped up preparing Implementation View
* Completed Customer home pageprototype
* Completed Product detailing page prototype
* Completed Login and Signup page viewprototype
* Completed Product and Category models backend (might fix to fit frontend requirements)
* Completed Middleware/Config backend

# Meeting problems & discussions

* Tackling PA04 requirements.
* Discuss SAD Deployment and Implementation view and presenting preparation.
* Discuss UI Prototype and Test Plan documentation
* Discuss and picked use cases for testing
* Planning test cases for each use case

# Next week's goals

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Code for Searching (Text-based, category-based, filter, sort) | 08/12/2024 | Mẫn |
| 2 | Code for Customer Cart | 08/12/2024 | Toàn |
| 3 | Code for Product Managing Logic | 08/12/2024 | Văn |
| 4 | Code for Product Managing View | 08/12/2024 | Lộc |
| 5 | Filling Software Architecture Document (Deployment Diagram, Implementation View) | 08/12/2024 | Trí |
| 6 | Filling Test Case Document | 08/12/2024 | Trí |
| 7 | Make UI Prototype Document | 08/12/2024 | Trí |
| 8 | Filling Test Case Template | 03/12/2024 | Trí |
| 9 | Reporting Function 01 | 10/12/2024 | Văn |
| 10 | Reporting Function 02 | 10/12/2024 | Mẫn |
| 11 | Reporting Function 03 | 10/12/2024 | Trí |
| 12 | Filling Test Report Template | 10/12/2024 | Lộc |
| 13 | Film Working Product Video | 11/12/2024 | Toàn |