**Weekly Report**

**02/12/2024 – 08/12/2024**

*Group ID:* **Group 5**

*Project Name:* **PotPal**

*Prepared by:* **Lê Thanh Minh Trí**

# Team members

| **ID** | **Name** | **Role** | **Development Role** |
| --- | --- | --- | --- |
| 22127422 | Lê Thanh Minh Trí | Project Manager | Technical Leader |
| 22127234 | Cao Hoàng Lộc | Tester, Business Analyst | Backend Developer |
| 22127257 | Phạm Minh Mẫn | UI/UX Engineer | Frontend Developer |
| 22127418 | Nguyễn Khánh Toàn | UI/UX Designer | Frontend Developer |
| 22127450 | Phạm Anh Văn | Database Designer | Backend Developer |

# Achievements since last week

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Code for Searching (Text-based, category-based, filter, sort) | 08/12/2024 | Mẫn | 100% |
| 2 | Code for Customer Cart | 08/12/2024 | Toàn | 80% |
| 3 | Code for Product Managing Logic | 08/12/2024 | Văn | 100% |
| 4 | Code for Product Managing View | 08/12/2024 | Lộc | 100% |
| 5 | Filling Software Architecture Document (Deployment Diagram, Implementation View) | 08/12/2024 | Trí | 100% |
| 6 | Filling Test Case Document | 08/12/2024 | Trí | 100% |
| 7 | Make UI Prototype Document | 08/12/2024 | Trí | 100% |
| 8 | Filling Test Case Template | 03/12/2024 | Trí | 100% |
| 9 | Reporting Function 01 | 10/12/2024 | Văn | 100% |
| 10 | Reporting Function 02 | 10/12/2024 | Mẫn | 100% |
| 11 | Reporting Function 03 | 10/12/2024 | Trí | 100% |
| 12 | Filling Test Report Template | 10/12/2024 | Lộc | 100% |
| 13 | Film Working Product Video | 11/12/2024 | Toàn | 100% |

# Issues and impacts

* Completed code for searching.
* Completed code for Product Managing.
* Completed Software Architecture Document.
* Completed filling in the Test Case Document.
* Completed UI Prototype Document.
* Completed testing function 01 and 03.
* Completed working product video.
* Awaiting completion of Cart code (few features missing).
* Cart testing almost complete.

# Meeting problems & discussions

* Discuss problems occur during coding.
* Report testing results.
* Merged branches.
* Resolve source code conflicts.
* Discuss sections to code in next week.
* Reviewing deliverables.

# Next week's goals

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Category Management Code | 15/12/2024 | Trí |
| 2 | Login/Register Features Code | 15/12/2024 | Lộc |
| 3 | Token to Authorize Code | 15/12/2024 | Văn |
| 4 | Review and update Customer View | 15/12/2024 | Toàn |
| 5 | User Management Code | 15/12/2024 | Văn |
| 6 | Prepare to test Feature 04 | 15/12/2024 | Mẫn |
| 7 | Prepare to test Feature 05 | 15/12/2024 | Trí |
| 8 | Fix bug occurred | 15/12/2024 | Toàn |