**Weekly Report**

**20/12/2024 – 26/12/2024**

*Group ID:* **Group 5**

*Project Name:* **PotPal**

*Prepared by:* **Lê Thanh Minh Trí**

# Team members

| **ID** | **Name** | **Role** | **Development Role** |
| --- | --- | --- | --- |
| 22127422 | Lê Thanh Minh Trí | Project Manager | Technical Leader |
| 22127234 | Cao Hoàng Lộc | Tester, Business Analyst | Backend Developer |
| 22127257 | Phạm Minh Mẫn | UI/UX Engineer | Frontend Developer |
| 22127418 | Nguyễn Khánh Toàn | UI/UX Designer | Frontend Developer |
| 22127450 | Phạm Anh Văn | Database Designer | Backend Developer |

# Achievements since last week

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Category Management Code | 15/12/2024 | Trí | 100% |
| 2 | Login/Register Features Code | 15/12/2024 | Lộc | 90% |
| 3 | Token to Authorize Code | 15/12/2024 | Văn | 90% |
| 4 | Review and update Customer View | 15/12/2024 | Toàn | 100% |
| 5 | User Management Code | 15/12/2024 | Văn | 100% |
| 6 | Test Feature 04 | 15/12/2024 | Mẫn | 100% |
| 7 | Test Feature 05 | 15/12/2024 | Trí | 100% |
| 8 | Fix bug occurred | 15/12/2024 | Toàn | 80% |
| 9 | Fix API for overall use cases | 15/12/2024 | Văn | 100% |
| 10 | Fix Model database for overall use cases | 15/12/2024 | Lộc | 100% |

# Issues and impacts

* Addressed and coded for all needed customer views.
* Completed users, orders, and categories management.
* Completed login and register features.
* Coded token to authorize a session.
* Documented and deployed test for feature 04 and 05
* Fixed high severity bugs.

# Meeting problems & discussions

* Discuss problems occur during coding.
* Report testing results.
* Merged branches and resolved source code conflicts.
* Discuss sections to code in next week.
* Prepare for PA5.
* Prepare for presentation.
* Prepare for project conclusion.

# Next week's goals

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Automation Tests + Presentation | 02/01/2025 | Trí |
| 2 | Vision Presentation Presentation | 02/01/2025 | Lộc |
| 3 | Analysis and Design Presentation | 02/01/2025 | Văn |
| 4 | Software Requirement Presentation | 02/01/2025 | Toàn |
| 5 | Project Management Presentation | 02/01/2025 | Mẫn |
| 6 | Improve UI | 02/01/2025 | Mẫn |
| 7 | Prepare for PA5 document | 02/01/2025 | Trí |
| 8 | Publish online and prepare for demo | 02/01/2025 | Toàn |